# Kymider

Product Requirements Document (PRD)

Privacy-First Loan Underwriting on Midnight | 3-Wave Buildathon Edition

Revision v1.1 - reflects the corrected per-instance architecture and red-flag review fixes

# 1. Product Overview

Kymider is a privacy-first decentralized loan underwriting protocol built on the Midnight blockchain. Borrowers prove creditworthiness - solvency, liquidity, payment history, and debt ratios - to lenders using zero-knowledge proofs, without ever revealing balances, transaction history, or identity.

Architecture basis:

- Each borrower deploys their own SolvencyProof contract instance; private state holds only that borrower's facts. A shared, public-only Registry indexes instances for lenders.

- Each loan is its own Loan contract instance; a public LoanDirectory indexes loans.

- Proofs are verified by the Midnight network at submission; every privileged transition carries an explicit caller check.

- Kymider serves two lender channels from a single proof engine: on-chain lenders (Compact contracts, Cardano settlement as a roadmap milestone) and traditional banks (signed, expirable off-chain attestations in Wave 3).

This document defines requirements and scope for the three Buildathon waves: Wave 1 (Proof of Solvency MVP), Wave 2 (Loan Lifecycle), Wave 3 (Attestations and Polish).

# 2. Goals and Success Metrics

G1. Ship a working privacy-first underwriting flow end-to-end by the end of Wave 1.

G2. Demonstrate meaningful new functionality in every wave, per the Buildathon "continuous progress" model.

G3. Prove the dual-channel thesis: one proof engine serving both on-chain lenders and traditional banks.

G4. Correctly implement Midnight's per-instance private-state model - no borrower ever shares private state with another.

G5. Deliver a well-organized, documented, and tested repository aligned with the judging rubric.

Buildathon-facing success metrics:

- Technical gate: at least one Compact contract that compiles (disqualification otherwise).

- Engineering (40%): dual-ledger private/public state management, correct per-instance model, explicit authorization, organized repo, clear README, Midnight topic tags.

- Quality (15%): simulation and test files present and passing, including negative authorization tests.

- UX (15%): functional end-to-end frontend connected to the contract.

- Communication (10%): clear slide deck and demo video.

- Product (5%) and Business (5%): realistic scope, roadmap, and market story.

# 3. Target Users and Personas

- Alex (borrower, gig worker): wants a loan without handing over bank statements, transaction history, or identity.

- Nova (on-chain lender, DeFi protocol): wants verifiable credit risk without the liability of holding sensitive borrower data.

- Harbor Bank (traditional lender): wants auditable, compliant credit assessments that fit existing bank rails.

- Auditors and regulators: want attestations such as "borrower verified" or "loan in good standing" with no access to individual data.

# 4. Wave Roadmap and Requirements

The Buildathon runs three connected waves. Each wave must deliver meaningful new Midnight functionality over the previous one.

## Wave 1 - Proof of Solvency (MVP vertical slice)

Build period Aug 27 - Sep 16, 2026. Focus: per-borrower contract instances, a public Registry, network-verified proofs, and explicit authorization.

Functional requirements:

FR-1.1 Compact contract SolvencyProof compiles successfully (technical gate).

FR-1.2 Per-borrower contract instance: private state holds only that borrower's balance, debts, and income.

FR-1.3 Shared, public-only Registry contract indexes borrower instances so lenders can discover and request claims.

FR-1.4 One zero-knowledge claim: "net worth >= $X AND debt-to-income <= Y%".

FR-1.5 The Midnight network verifies the proof at submission; lenders can verify off-chain with the borrower's public verifierKey.

FR-1.6 Explicit caller authorization: the owner (borrower) controls the instance; approve/reject are gated to authorizedLenders.

FR-1.7 Off-chain TypeScript client deploys, registers, generates proofs locally, and submits them.

FR-1.8 Borrower frontend (deploy, enter financials, register, submit proof) and lender frontend (browse Registry, request claim, approve/reject).

FR-1.9 Simulation and unit tests pass, including negative authorization tests.

Acceptance criteria:

- SolvencyProof and Registry compile; the demo runs end-to-end on a local network with network-verified proofs.

- Tests pass; the repo is public with the midnightntwrk label and Apache-2.0.

Deliverables: README, slide deck, demo video, Wave 1 submission.

## Wave 2 - Loan Lifecycle

Build period Sep 27 - Oct 17, 2026. Focus: per-loan contract instances and a full loan lifecycle.

Functional requirements:

FR-2.1 Per-loan Loan contract instance; loan terms recorded publicly.

FR-2.2 Contract-enforced disbursement and repayment (simulated funds; no token minted or moved in the demo).

FR-2.3 Payment-history proofs (for example, "no default in the last 12 months").

FR-2.4 Time-boxed proofs with expiry and refresh.

FR-2.5 Explicit authorization: borrower-only apply/repay; lender-only underwrite/disburse/markDefault.

FR-2.6 Public LoanDirectory indexes loans by status and terms.

FR-2.7 Borrower dashboard (status, balance owed, refresh) and lender dashboard (portfolio, underwrite, disburse).

Acceptance criteria:

- A full borrow-to-repay flow works end to end; lifecycle tests pass including negative authorization tests.

- Clear progression from Wave 1 is documented in the submission.

Deliverables: updated repo, README, slide deck, demo video.

## Wave 3 - Attestations and Polish

Build period Oct 27 - Nov 16, 2026. Focus: attested data provenance, the traditional-bank channel, and compliance.

Functional requirements:

FR-3.1 Attested data provenance: data providers co-sign facts into private state at ingestion; the ZK circuit proves the co-signature is valid.

FR-3.2 Off-chain attestation API issuing signed, expirable JWS attestations (offline-verifiable by banks).

FR-3.3 Auditor/regulator views: "borrower verified" and "loan in good standing" attestations, no individual data.

FR-3.4 KYC/AML hooks: prove identity-verified and not-sanctioned without revealing identity, using co-signed facts.

FR-3.5 Automated recurring proof refresh for active loans.

FR-3.6 UX polish, documentation, final slide deck, and demo video.

Acceptance criteria:

- Dual-channel demo: on-chain lender and traditional bank both consume proofs from the same engine; bank channel is presented as a channel demo, not bank-ready.

- Documentation complete enough for a judge to set up and test from the README.

Deliverables: final repo, README, slide deck, demo video.

# 5. Non-Functional Requirements

NFR-1 Privacy by design: raw financial data never leaves the borrower client.

NFR-2 Performance: proof generation completes in a few seconds on consumer hardware (target).

NFR-3 Security: private keys and secrets are never hard-coded or logged.

NFR-4 Reproducibility: the README documents local setup; tests run with a single command.

NFR-5 Licensing: all Midnight-related code is Apache-2.0 and publicly accessible.

NFR-6 Maintainability: organized repo structure with Midnight topic tags and ecosystem attribution.

NFR-7 Correctness of the Midnight model: per-instance private state; no borrower state shared inside one contract instance.

NFR-8 Authorization: every privileged transition checks the caller against stored state.

# 6. Out of Scope

- Native mobile application (Kuira SDK can be evaluated post-Buildathon).

- Real token/escrow settlement (USDC or ADA on Cardano) - money is simulated in contract state.

- Live bank integrations; the bank channel is demonstrated via a demo attestation flow.

- Production-grade custody, escrow, or legal settlement infrastructure.

- Tokenomics or incentive design.

# 7. Risks and Mitigations

- Per-instance architecture complexity: spike the per-borrower instance model in week 1 (deploy, private-state local call, network verification) before building UI.

- ZK/Compact complexity: start from midnight-local-dev sample contracts and use Kapa and Midnight Expert MCP for guidance.

- Self-reported facts ("ZK proves computation, not honesty"): use attested data providers in Wave 3 and label demo data as self-reported.

- Point-in-time proofs going stale: short TTLs, lender-configurable refresh intervals, and (roadmap) continuous attestations.

- Tight wave deadlines: ship the vertical slice first; defer polish to Wave 3.

- Judges misunderstanding the privacy value: lead the demo with a visible "data stays hidden" moment.

# 8. Wave Summary at a Glance

| Wave | Build Period | Pool | Focus | Key Deliverable |
| --- | --- | --- | --- | --- |
| Wave 1 | Aug 27 - Sep 16 | $3,500 | Proof of solvency MVP (per-borrower instances) | Compiling SolvencyProof + Registry, network-verified demo |
| Wave 2 | Sep 27 - Oct 17 | $4,000 | Loan lifecycle (per-loan instances) | Borrow-to-repay flow on-chain |
| Wave 3 | Oct 27 - Nov 16 | $5,000 | Attestations, provenance, and polish | Bank channel demo + docs + final pitch |